LUPMIS2

OSM 3D Buildings Layer

Feasibility Concept & Options Analysis

Architecture & Strategy Note

Status: Draft — 3D deferred for offline reasons; 2.5D retained as option

Date: 28 May 2026

Author: LUPMIS2 Development Team

Contents

# 1. Question & Decision

The team asked what would be required to add a map layer showing OSM buildings as 3D data. This note records the analysis and the decision taken.

Decision (28 May 2026): true 3D is deferred for now, because it cannot work within the LUPMIS2 offline-first scenario (see section 5). The lightweight “2.5D” footprint-by-height option (Path A) remains viable and offline-safe, and is retained as the recommended route if a 3D-like view is wanted later.

This document is preserved for reference so the analysis does not have to be repeated when the topic returns.

# 2. The Core Constraint

OpenLayers 10 is a 2D renderer. It has no polygon extrusion — it cannot draw a building as a 3D box. So “OSM buildings 3D” is really two different projects with very different costs: a 2.5D appearance achievable inside OpenLayers, or true 3D which requires a separate 3D engine.

Good news on data: the plumbing largely exists. getBuildingFootprints() (remotedb.js:332) returns WKT building polygons per district, and loadBuildingFootprints() (main.js:1527) already adds a flat “Building footprints” vector layer into the “Physical Infrastructures” layer group (id 5). What is missing is a height attribute and a renderer that can extrude.

# 3. Path A — “2.5D” Within OpenLayers

Not true 3D, but reads as 3D-ish: footprints styled and coloured by height, optionally with a fake-perspective offset shadow. Offline-safe and cheap. What it requires:

- Height attribute. OSM buildings carry height or building:levels. The get_all_footprint_per_district.php endpoint would need to return that field (or derive height ≈ levels × 3 m). This is the main backend ask.

- Style by height. A colour ramp / opacity by height applied to the existing footprintStyle — pure OpenLayers, no new dependency.

- Optional pseudo-extrusion. Draw each footprint twice with a vertical pixel offset plus side walls. Doable but fiddly, and not convincing at all zoom / rotation angles.

Effort: small — on the order of days. Fits the current architecture, layer switcher and offline model with zero new dependencies. Limitation: not real 3D; no tilt, no walls to orbit.

# 4. Path B — True 3D Extrusion (Needs a 3D Engine)

OpenLayers cannot do this alone. The realistic engine options:

| Approach | What it is | Fit with our stack |
| --- | --- | --- |
| OL-Cesium (olcs) | Bridges the OL map into a Cesium 3D globe; toggle 2D↔3D, layers sync | Best fit — designed to pair with OL; keep 2D map, add a 3D mode |
| MapLibre GL JS | Native fill-extrusion 3D buildings from vector tiles | Different map library — second map or a migration |
| OSM Buildings GL | Standalone WebGL OSM-3D library | Niche, less actively maintained |

Canonical OSM 3D dataset: the Cesium OSM Buildings global 3D Tiles tileset, built from OSM and hosted on Cesium ion (Cesium.createOsmBuildingsAsync(); free tier needs an ion access token). Alternative: extrude our own district footprints in Cesium using the height attribute from Path A — keeps data sovereignty and needs no third-party tileset.

### What true 3D would require

- New dependency: olcs + cesium (Cesium is multi-megabyte; needs WebGL2).

- A 3D view toggle in the UI and a Cesium scene running alongside the OL map.

- Data-source decision: Cesium ion OSM Buildings (online, token, global) vs. extrude our own footprints (district-only, self-hosted, needs the height field).

- Terrain if buildings should sit on real elevation (Cesium World Terrain — also ion / online, or self-hosted).

- Layer-switcher integration: the 3D-buildings toggle must live in the existing group / switcher model, hiding the 2D footprints layer when 3D mode is active.

# 5. The PWA / Offline Catch (Why 3D is Deferred)

True 3D is effectively online-only — and this is the deciding factor. Cesium ion tilesets and terrain stream from the network and do not cache cleanly in the service worker. The Cesium bundle is large and works against the offline-first goal of the LUPMIS2 PWA. In practice, true 3D would become an “online bonus mode” rather than a field-usable feature.

By contrast, Path A (2.5D) stays fully offline, because it is rendered by the existing OpenLayers engine from data already cached per district.

# 6. Recommendation

- Deferred for now: do not pursue true 3D (Path B) while offline capability is a hard requirement.

- If a 3D-like view is wanted later and must stay offline: take Path A — add height / building:levels to the footprints API and style by height. Low risk, builds on existing code.

- If genuine 3D becomes a priority and online-only is acceptable: plan Path B with OL-Cesium, extruding our own district footprints (so it works without a third-party token and respects data ownership), behind a 2D / 3D toggle.

This also aligns with the reusable-mapping concept: a “3D mode” is exactly the kind of optional, heavy plug-in that should sit on top of the proposed map-core rather than being baked into it — so apps that cannot load Cesium (or do not need 3D) are not penalised.

# 7. Summary

- OpenLayers is 2D and cannot extrude — “3D buildings” means either 2.5D in OL or true 3D via a separate engine.

- Building footprint data and a layer already exist; only a height attribute is missing for the 2.5D route.

- True 3D (OL-Cesium + Cesium OSM Buildings, or self-extruded footprints) is effectively online-only and conflicts with offline-first — hence deferred.

- Recommended if revisited: Path A (2.5D, offline-safe); reserve true 3D for an online-only, plug-in-style mode on top of map-core.

End of concept note. 3D deferred; revisit if requirements change.